Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 FEB 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS47541 |
| Project Name | OrderOnTheGo |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Homepage | USN-1 | As a user, I can sign up and log in securely. | 3 | High | Kavya |
|  |  | USN-2 | As a user, I can browse categories and restaurants without login. | 2 | High | Harshitha |
|  |  | USN-3 | As a user, I can view food products from each restaurant. | 2 | Medium | Samatha |
| Sprint-2 | Cart & Order Functionality | USN-4 | As a user, I can add/remove items to/from the cart. | 3 | High | Kavya |
|  |  | USN-5 | As a user, I can place an order using the cart. | 3 | High | Samatha |
|  |  | USN-6 | As a user, I can track my current and past orders. | 2 | Medium | Bhavya |
| Sprint-3 | Restaurant Dashboard | USN-7 | As a restaurant, I can log in and see my products. | 2 | High | Harhitha |
|  |  | USN-8 | As a restaurant, I can add, update, and delete products. | 3 | High | Kavya |
|  |  | USN-9 | As a restaurant, I can view and update order statuses. | 2 | Medium | Bhavya |
| Sprint-4 | Admin Dashboard & UI Polishing | USN-10 | As an admin, I can log in and see all registered restaurants. | 2 | Medium | Samatha |
|  |  | USN-11 | As an admin, I can promote restaurants to homepage. | 2 | Medium | Bhavya |
|  |  | USN-12 | As a user, I can search products using the search bar. | 2 | Medium | Harshitha |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 20-01-26 | 26-01-26 | 7 | 26-01-26 |
| Sprint-2 | 8 | 6 Days | 27-01-26 | 01-02-26 | 8 | 01-02-26 |
| Sprint-3 | 7 | 6 Days | 02-02-26 | 07-02-26 | 7 | 07-02-26 |
| Sprint-4 | 6 | 6 Days | 08-02-26 | 14-02-26 | 6 | 14-02-26 |